**Name: Shanting**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| 1. Create user stories | 3/11/23 | 3/10/23 |
| 2. Create color palette, font, logo | 3/15/23 | 3/14/23 |
| 3. Create wireframes | 3/21/23 | 3/20/23 |
| 4. Decide JavaScript effects | 3/23/23 | 3/22/23 |
| 5. Finish home page of website | 3/23/23 | 3/22/23 |
| 6. Submit Phase 1 | 3/23/23 | 3/23/23 |
| 7. User Testing | 3/26/23 | 3/25/23 |
| 8. Finish all HTML/CSS code | 3/28/23 | 3/27/23 |
| 9. Finish JavaScript Code | 3/30/23 | 3/29/23 |
| 10. Submit Phase 2 | 4/1/23 | 3/31/23 |